**Daily Scrum Meeting Minutes:**

**1/22/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + First Meeting
* What was done since the last scrum meeting?
  + Waited for the project to be added to Mingle
  + Get familiar with the project and specifications
  + Scheduled meeting with the Product Owner
* What is planned to be done until the next scrum meeting?
  + Get familiar with Mingle, Git and Github
* What are the hurdles?
  + Waiting for the meeting with the Product Owner

Frank Hernandez

* How many hours did I work since the last meeting?
  + First Meeting
* What was done since the last scrum meeting?
  + Get familiar with the project and specifications
  + Scheduled meeting with the Product Owner
* What is planned to be done until the next scrum meeting?
  + Setup github and mingle
* What are the hurdles?
  + Getting up to speed

**1/23/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Get familiar with Mingle, Git and Github
* What is planned to be done until the next scrum meeting?
  + Get familiar with Mingle, Git and Github
  + Review the USDA web page
  + Scrum Review Meeting Minutes
* What are the hurdles?
  + Waiting for the meeting with the Product Owner

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4

What was done since the last scrum meeting?

* + Get familiar with the project and specifications
  + Booking room for conference adding members to slack
* What is planned to be done until the next scrum meeting?
  + Get familiar with android
* What are the hurdles?

**1/24/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:15AM

End time: 11:25AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.15
* What was done since the last scrum meeting?
  + Got familiar with Mingle, Git and Github
  + Reviewed the USDA web page
* What is planned to be done until the next scrum meeting?
  + Get familiar with Mingle, Git and Github
  + Install software needed
* What are the hurdles?
  + Waiting for the meeting with the Product Owner

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Android Udacity training
* What is planned to be done until the next scrum meeting?
  + Udacity training
* What are the hurdles?

**1/25/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 9:00AM

End time: 9:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Get familiar with Mingle, Git and Github
  + Install software needed
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Udacity training
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Dev environment
* What are the hurdles?

**1/26/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Got familiar with Mingle, Git and Github
  + Installed software.
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting
  + Sprint Retrospective Meeting 11:20AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Setup Dev environment
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting
  + Sprint Retrospective Meeting 11:20AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
* What are the hurdles?
  + Dependency hurdles

**SPRINT 2**

**1/29/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Prepare for Spring 2
* What is planned to be done until the next scrum meeting?
  + Work on User Case Diagrams, Class Diagrams and Sequence Diagram
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Fixed dependency issues
* What is planned to be done until the next scrum meeting?
  + Begin implementation
* What are the hurdles? Dev environment

**1/30/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on User Case Diagram and Class Diagram
* What is planned to be done until the next scrum meeting?
  + Continue working on the Class Diagram
  + Scrum Review Meeting Minutes
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
* What are the hurdles?

**1/31/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on the Class Diagram
  + Scrum Review Meeting Minutes
* What is planned to be done until the next scrum meeting?
  + Analize USDA Database and how to obtain the information needed
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Android sample project
* What is planned to be done until the next scrum meeting?
  + Android mini projects
* What are the hurdles?
  + Device emulation slow

**2/1/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4.25
* What was done since the last scrum meeting?
  + Played with USDA Database and how to obtain the information needed
* What is planned to be done until the next scrum meeting?
  + Analize USDA Database and how to obtain the information needed (User Story 671)
* What are the hurdles?
  + Noticed that we need to connect with the USDA Database two times in order to get the information needed for the app

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Pseudo code admin panel
* What is planned to be done until the next scrum meeting?
  + JQuery Training
* What are the hurdles?

**2/2/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Played with USDA Database and how to obtain the information needed
* What is planned to be done until the next scrum meeting?
  + Work on the request to communicate with the USDA Database (User Story 671)
  + Scrum Review Meeting Minutes
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + JQuery and ajax training
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
* What are the hurdles?

**2/5/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Played with USDA Database and how to obtain the information needed
  + Scrum Review Meeting Minutes
* What is planned to be done until the next scrum meeting?
  + Working on User Story 672
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Built administrative application endpoint with JQuery and Bootstrap
* What is planned to be done until the next scrum meeting?
  + Finalize implementation
* What are the hurdles?

**2/6/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on User Story 669
* What is planned to be done until the next scrum meeting?
  + Working on User Story 669
  + Scrum Review Meeting Minutes
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Understood the Search/Food lookup endpoints and parsing the JSON
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
* What are the hurdles?

**2/7/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on User Story 669
  + Scrum Review Meeting Minutes
* What is planned to be done until the next scrum meeting?
  + Working on User Story 670
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Built Nutrition Label for admin portal
* What is planned to be done until the next scrum meeting?
  + Deploy to github pages
* What are the hurdles?
  + Time management

**2/8/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 9:00AM

End time: 9:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Worked on User Story 670
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Working on User Story 670
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Built in conversions to USDA Interface for the API
* What is planned to be done until the next scrum meeting?

Meeting with the Product Owner 9:30AM to 11:30AM

Working on User Story 671

* What are the hurdles?
  + None

**2/9/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Meeting with the Product Owner
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
* What are the hurdles?
  + Getting the API and setup for firebase

Frank Hernandez

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Meeting with the Product Owner
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
* What are the hurdles?
  + Getting the API and setup for firebase

**Sprint 3**

2/12/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
* What is planned to be done until the next scrum meeting?
  + Working on User Story 678
  + Working on a creation of a basic user interface using Android Studio
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
* What is planned to be done until the next scrum meeting?
  + Working on User Story 677
  + Working on a creation of the testing space
* What are the hurdles?

**2/13/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on User Story 678
  + Work on a creation of a a basic user interface using Android Studio
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 677
  + Working on a creation of the testing space
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on User Story 677
  + Work on a creation of the testing space
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Work on User Story 677
  + Building Nutrition Label for the testing space
* What are the hurdles?

**2/14/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Work on User Story 678
  + Work on a creation of a a basic user interface using Android Studio
* What is planned to be done until the next scrum meeting?
  + Working on User Story 678
  + Working on a creation of a basic user interface using Android Studio
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Work on User Story 677
  + Built Nutrition Label for the testing space
* What is planned to be done until the next scrum meeting?
  + Working on User Story 677
  + Building Nutrition Label for the testing space
  + Establishing connection with the USDA database
* What are the hurdles?

**2/15/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Work on User Story 678
  + Working on a creation of a basic user interface using Android Studio
* What is planned to be done until the next scrum meeting?
  + Working on User Story 678
  + Establishing connection with the USDA database
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 2.5
* What was done since the last scrum meeting?
  + Work on User Story 677
  + Built Nutrition Label for the testing space
  + Established connection with the USDA database
* What is planned to be done until the next scrum meeting?
  + Working on User Story 677
  + Testing data obtained from the USDA database.
* What are the hurdles?

**2/16/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on User Story 678
  + Established connection with the USDA database
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 678
  + Testing data obtained from the USDA database.
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on User Story 677
  + Test data obtained from the USDA database.
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 677 and 679
  + Testing data obtained from the USDA database.
  + Working on the standardization of the different conversion measurements
* What are the hurdles?

**2/19/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Work on User Story 678
  + Testing data obtained from the USDA database.
* What is planned to be done until the next scrum meeting?
  + Review all comments from past spring and work on it
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Work on User Story 677 and 679
  + Test data obtained from the USDA database.
  + Work on the standardization of the different conversion measurements
* What is planned to be done until the next scrum meeting?
  + Review all comments from Sprint 2
  + Working on User Story 677 and 679
  + Testing data obtained from the USDA database.
  + Working on the standardization of the different conversion measurements
* What are the hurdles?

**2/20/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Review all comments from past spring and work on it
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 678 and 679
  + Testing data obtained from the USDA database.
  + Working on the standardization of the different conversion measurements
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Review all comments from Sprint 2
  + Work on User Story 677 and 679
  + Test data obtained from the USDA database.
  + Work on the standardization of the different conversion measurements
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 677 and 679
  + Working on the standardization of conversion measurements
  + Testing data obtained from the USDA database.
* What are the hurdles?

**2/21/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Work on User Story 678 and 679
  + Test data obtained from the USDA database.
  + Work on the standardization of the different conversion measurements
* What is planned to be done until the next scrum meeting?
  + Working on User Story 678 and 679
  + Testing data obtained from the USDA database.
  + Working on the standardization of the different conversion measurements
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Work on User Story 677 and 679
  + Work on the standardization of conversion measurements
  + Test data obtained from the USDA database.
* What is planned to be done until the next scrum meeting?
  + Working on User Story 677 and 679
  + Working on the standardization of conversion measurements
  + Testing data obtained from the USDA database.
* What are the hurdles?

**2/22/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 9:10AM

End time: 9:25AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4.0
* What was done since the last scrum meeting?
  + Work on User Story 678 and 679
  + Test data obtained from the USDA database.
  + Work on the standardization of the different conversion measurements
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Review the new wish list
  + Working on the standardization of the different conversion measurements
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Work on User Story 677 and 679
  + Work on the standardization of conversion measurements
  + Test data obtained from the USDA database.
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Review the new wish list
  + Testing data obtained from the USDA database.
* What are the hurdles?

**2/23/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 10:50AM

End time: 11:00AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Review the new wish list
  + Work on the standardization of the different conversion measurements
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Working on the standardization of the different conversion measurements
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Review the new wish list
  + Test data obtained from the USDA database.
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Testing data obtained from the USDA database.
* What are the hurdles?

**Sprint 4**

**2/26/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Work on the standardization of the different conversion measurements
* What is planned to be done until the next scrum meeting?
  + Preparing for presentation #1 with Prof. Juan Caraballo
  + Presentation with Prof. Juan Caraballo 7:50PM -9:25PM
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Test data obtained from the USDA database.
* What is planned to be done until the next scrum meeting?
  + Preparing for presentation #1 with Prof. Juan Caraballo
  + Presentation with Prof. Juan Caraballo 7:50PM -9:25PM
* What are the hurdles?

**2/27/2018**

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4.2
* What was done since the last scrum meeting?
  + Prepare for presentation #1 with Prof. Juan Caraballo
  + Presentation with Prof. Juan Caraballo 7:50PM -9:25PM
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Working on the classification of the first ingredient (whole grain, fruit, vegetable, dairy, protein)
  + Scrum Review Meeting Minutes
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3.8
* What was done since the last scrum meeting?
  + Prepare for presentation #1 with Prof. Juan Caraballo
  + Presentation with Prof. Juan Caraballo 7:50PM -9:25PM
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Working on the standards for calories, sodium, sugar and fats
  + Scrum Review Meeting Minutes
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

2/28/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Work on the classification of the first ingredient (whole grain, fruit, vegetable, dairy, protein)
  + Scrum Review Meeting Minutes
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Work on the classification of the first ingredient (whole grain, fruit, vegetable, dairy, protein)
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Working on user story 680 Snack Score
  + Working on the standards for calories, sodium, sugar and fats
  + Scrum Review Meeting Minutes
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Working on the standards for calories, sodium, sugar and fats
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/1/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Work on the classification of the first ingredient (whole grain, fruit, vegetable, dairy, protein)
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Assigning score depending on first ingredient.
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Working on user story 680 Snack Score
  + Working on the standards for calories, sodium, sugar and fats
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Assigning score depending on standards for calories, sodium, sugar and fats.
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/2/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 9:00AM

End time: 9:20AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Assign score depending on first ingredient.
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Working on user story 680 Snack Score
  + Assigning score depending on first ingredient.
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Work on the standards for calories, sodium, sugar and fats
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Working on user story 680 Snack Score
  + Working on the standards for calories, sodium, sugar and fats
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/5/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4.2
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Work on user story 680 Snack Score
  + Assign score depending on first ingredient.
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Assigning score depending on first ingredient.
  + Working on new features suggested by Prof. Cristina Palacios on our last meeting
* What are the hurdles?
  + New features needs to be taken in consideration at the time of assign a proper score to a snack depending on the fact that it is a processed food(packaged) or not, but also there are some exceptions.

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Working on user story 680 Snack Score
  + Working on the standards for calories, sodium, sugar and fats
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Working on the standards for calories, sodium, sugar and fats
  + Working on new features suggested by Prof. Cristina Palacios on our last meeting
* What are the hurdles?
  + New features needs to be taken in consideration at the time of assign a proper score to a snack depending on the fact that it is a processed food(packaged) or not, but also there are some exceptions.

**Daily Scrum Meeting Minutes:**

3/6/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Assign score depending on first ingredient.
  + Work on new features suggested by Prof. Cristina Palacios on our last meeting
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Scrum Review Meeting Minutes
  + Assigning score depending on first ingredient.
  + Working on new features suggested by Prof. Cristina Palacios on our last meeting
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Work on the standards for calories, sodium, sugar and fats
  + Working on new features suggested by Prof. Cristina Palacios on our last meeting
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Scrum Review Meeting Minutes
  + Working on the standards for calories, sodium, sugar and fats
  + Working on new features suggested by Prof. Cristina Palacios on our last meeting
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/7/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Assign score depending on first ingredient.
  + Work on new features suggested by Prof. Cristina Palacios on our last meeting
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Work on the standards for calories, sodium, sugar and fats
  + Work on new features suggested by Prof. Cristina Palacios on our last meeting
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/8/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Putting together Bertha and Frank work to calculate score
  + Test score obtained.
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Working on user story 680 Snack Score
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score
  + Putt together Bertha and Frank work to calculate score
  + Test score obtained.
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Working on user story 680 Snack Score
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/9/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Work on user story 680 Snack Score
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3.8
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Work on user story 680 Snack Score
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

**Sprint 5**

**Daily Scrum Meeting Minutes:**

3/19/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What is planned to be done until the next scrum meeting?
  + Working on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3.5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What is planned to be done until the next scrum meeting?
  + Working on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/20/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
* What is planned to be done until the next scrum meeting?
  + Working on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
  + Scrum Review Meeting Minutes
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 3.8
* What was done since the last scrum meeting?
  + Work on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
* What is planned to be done until the next scrum meeting?
  + Working on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
  + Scrum Review Meeting Minutes
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/21/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4.2
* What was done since the last scrum meeting?
  + Work on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
* What is planned to be done until the next scrum meeting?
  + Working on User Story 681
  + Programming access to the local database using the Snackabiity App
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
* What is planned to be done until the next scrum meeting?
  + Working on User Story 682
  + Programming access to the local database using the testing space
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/22/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Working on User Story 681
  + Programming access to the local database using the Snackabiity App
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4.3
* What was done since the last scrum meeting?
  + Work on User Story 683
  + Implement the local database with the item collected by Berenice de la Mota and Lukkamol Prapkree from the vending machines around FIU
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Working on User Story 682
  + Programming access to the local database using the testing space
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/23/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Working on User Story 681
  + Programming access to the local database using the Snackabiity App
* What is planned to be done until the next scrum meeting?
  + Working on User Story 681
  + Testing access to the database using the Snackability App
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Working on User Story 682
  + Programming access to the local database using the testing space
* What is planned to be done until the next scrum meeting?
  + Working on User Story 682
  + Testing access to the local database using the testing space
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/26/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Working on User Story 681
  + Testing access to the database using the Snackability App
* What is planned to be done until the next scrum meeting?
  + We all agreed with the Product Owner stop working on Android Studio and star using React Native so we have to import and test everything.
  + Working on User Story 679 Measurement Conversion using React Native
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Working on User Story 682
  + Testing access to the local database using the testing space
* What is planned to be done until the next scrum meeting?
  + We all agreed with the Product Owner stop working on Android Studio and star using React Native so we have to import and test everything.
  + Working on User Story 678 Create Basic MockUp of Snackability app using React Native
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/27/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Work on User Story 679 Measurement Conversion using React Native
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 679 Measurement Conversion using React Native
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4.2
* What was done since the last scrum meeting?
  + Work on User Story 678 Create Basic MockUp of Snackability app using React Native
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 678 Create Basic MockUp of Snackability app using React Native
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/28/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 679 Measurement Conversion using React Native
  + Testing results
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score using React Native
  + Assigning score depending on first ingredient.
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Work on User Story 678 Create Basic MockUp of Snackability app using React Native
* What is planned to be done until the next scrum meeting?
  + Working on user story 680 Snack Score using React Native
  + Working on the standards for calories, sodium, sugar and fats
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/29/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story 680 Snack Score using React Native
  + Assign score depending on first ingredient.
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4.2
* What was done since the last scrum meeting?
  + Working on user story 680 Snack Score using React Native
  + Working on the standards for calories, sodium, sugar and fats
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

3/30/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What are the hurdles?

**Sprint 6**

**Daily Scrum Meeting Minutes:**

4/2/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What is planned to be done until the next scrum meeting?
  + Working on User Story 685
  + Working on the Setting tab to send email for feedback
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 5.5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Putting together Bertha and Frank work to calculate score
  + Testing score obtained.
* What is planned to be done until the next scrum meeting?
  + Working on User Story 684
  + Working with the different messages and emojis that we are going to use
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

4/03/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4.8
* What was done since the last scrum meeting?
  + Work on User Story 685
  + Work on the Setting tab to send email for feedback
* What is planned to be done until the next scrum meeting?
  + Working on User Story 685
  + Creating email form
  + Testing email communication
  + Scrum Review Meeting Minutes
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Working on User Story 684
  + Working with the different messages and emojis that we are going to use
* What is planned to be done until the next scrum meeting?
  + Working on User Story 684
  + Implementing message and emoji selection
  + Testing message and emoji with score.
  + Scrum Review Meeting Minutes
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

4/04/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Work on User Story 685
  + Create email form
  + Test email communication
  + Scrum Review Meeting Minutes
* What is planned to be done until the next scrum meeting?
  + Working on User Story 685
  + Testing email communication
  + Working on Poster
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Working on User Story 684
  + Implementing message and emoji selection
  + Testing message and emoji with score.
  + Scrum Review Meeting Minutes
* What is planned to be done until the next scrum meeting?
  + Working on User Story 684
  + Implementing message and emoji selection
  + Testing message and emoji with score.
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

4/05/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Work on User Story 685
  + Test email communication
  + Work on Poster
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Working on User Story 686
  + Working on admin page
  + Working on Poster
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 5.5
* What was done since the last scrum meeting?
  + Work on User Story 684
  + Implement message and emoji selection
  + Test message and emoji with score.
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Working on User Story 687
  + Working on the Information tab.
  + Working on Poster
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

4/06/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Work on User Story 686
  + Work on admin page
  + Work on Poster
* What is planned to be done until the next scrum meeting?
  + Working on User Story 686
  + Working on admin page
  + Working on Poster
  + Preparing for the presentation
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 5.5
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 10:30AM
  + Work on User Story 687
  + Work on the Information tab.
  + Work on Poster
* What is planned to be done until the next scrum meeting?
  + Working on User Story 687
  + Working on the Information tab.
  + Adding Snackability 1.0 information
  + Working on Poster
  + Working on the presentation
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

4/09/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 6.2
* What was done since the last scrum meeting?
  + Work on User Story 686
  + Work on admin page
  + Work on Poster
  + Prepare for the presentation
* What is planned to be done until the next scrum meeting?
  + Working on User Story 686
  + Working on admin page
  + Working on Poster
  + Preparing for the presentation
  + Presentation with Prof. Juan Caraballo
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Work on User Story 687
  + Work on the Information tab.
  + Add Snackability 1.0 information
  + Work on Poster
  + Work on the presentation
* What is planned to be done until the next scrum meeting?
  + Working on User Story 687
  + Working on the Information tab.
  + Adding Snackability 1.0 information
  + Working on Poster
  + Working on the presentation
  + Presentation with Prof. Juan Caraballo
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

4/10/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 7
* What was done since the last scrum meeting?
  + Work on User Story 686
  + Work on admin page
  + Work on Poster
  + Prepare for the presentation
  + Presentation with Prof. Juan Caraballo
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 686
  + Working on admin page
  + Testing connection
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 7.2
* What was done since the last scrum meeting?
  + Work on User Story 687
  + Work on the Information tab.
  + Add Snackability 1.0 information
  + Work on Poster
  + Work on the presentation
  + Presentation with Prof. Juan Caraballo
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 687
  + Working on the Information tab.
  + Adding Team information
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

4/11/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Working on User Story 686
  + Working on admin page
  + Testing connection
* What is planned to be done until the next scrum meeting?
  + Working on User Story 688 Receive an email about new Snack
  + Working on the admin space
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 5.5
* What was done since the last scrum meeting?
  + Scrum Review Meeting Minutes
  + Work on User Story 687
  + Work on the Information tab.
  + Add Team information
* What is planned to be done until the next scrum meeting?
  + Working on User Story 690 Consult History
  + Working on obtaining previous search
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

4/12/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 5.5
* What was done since the last scrum meeting?
  + Work on User Story 688 Receive an email about new Snack
  + Work on the admin space
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Working on User Story 688 Receive an email about new Snack
  + Working on User Story 689 New Snack Form
  + Working on the admin space
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 5.2
* What was done since the last scrum meeting?
  + Work on User Story 690 Consult History
  + Work on obtaining previous search
* What is planned to be done until the next scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Working on User Story 690 Consult History
  + Working on obtaining previous search
  + Working on User Story 691 Log out
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

4/13/2018

Attendees: Bertha M Perez

Frank Hernandez

Start time: 11:00AM

End time: 11:10AM

Bertha M Perez

* How many hours did I work since the last meeting?
  + 5.8
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Work on User Story 688 Receive an email about new Snack
  + Work on User Story 689 New Snack Form
  + Work on the admin space
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Working on User Story 688 Receive an email about new Snack
  + Working on User Story 689 New Snack Form
  + Testing sending form and receiving form
* What are the hurdles?

Frank Hernandez

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Meeting with the Product Owner 9:30AM to 11:30AM
  + Work on User Story 690 Consult History
  + Work on obtaining previous search
  + Work on User Story 691 Log out
* What is planned to be done until the next scrum meeting?
  + Scrum Review Meeting Minutes 11:00AM - 11:20AM
  + Sprint Retrospective Meeting 11:20 AM to 12:00PM
  + Sprint Planning Meeting 12:00PM to 12:25PM
  + Working on User Story 690 Consult History
  + Working on User Story 691 Log out
  + Testing log out and access to history
* What are the hurdles?