**Sprint Planning Meeting Minutes:**

**Sprint 1 1/26/2018 Planing Sprint 2**

## Sprints Plan

**Sprint 2 1/26/2018**

Attendees: Frank E. Hernandez

Bertha M Perez

Start time: 12:00 PM

End time:12:25 PM

After discussion, the velocity of the team were estimated to be 70 hours.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

● User Story 669 User Registration

● User Story 670 User Persistence

● User Story 671 USDA EndPoints

● User Story 672 Local Database

● User Story Snackability Backend

The team members indicated their willingness to work on the following user stories.

Bertha M Perez

● User Story 670 User Persistence

● User Story 671 USDA EndPoints

● User Story 672 Local Database

Frank Hernandez

● User Story 669 User Registration

● User Story 671 USDA EndPoints

● User Story 672 Local Database

● User Story Snackability Backend

**Sprint Planning Meeting Minutes:**

**Sprint 3 2/9/2018**

Attendees: Frank E. Hernandez

Bertha

Start time: 12:00 PM

End time:12:25 PM

After discussion, the velocity of the team were estimated to be 75 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

● User Story 677 Temporary Server Testing Space

● User Story Snackability Backend

● User Story 678 Create Basic Mock-Up

● User Story 679 Measurement Conversion

The team members indicated their willingness to work on the following user stories.

Bertha M Perez

● User Story 678 Create Basic Mock-Up

● User Story 679 Measurement Conversion

Frank Hernandez

● User Story 677 Temporary Server Testing Space

● User Story 679 Measurement Conversion

● User Story Snackability Backend

**Sprint Planning Meeting Minutes:**

**Sprint 4 2/23/2018**

Attendees: Frank E. Hernandez

Bertha

Start time: 12:00pm

End time:12:25pm

After discussion, the velocity of the team were estimated to be 75 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

● User Story 669 User Registration

● User Story Snackability Backend

● User Story 670 User Persistence

● User Store 680 Snack Score

● User Story 679 Measurement Conversion

The team members indicated their willingness to work on the following user stories.

Bertha M Perez

● User Story 670 Log in Persistence

● User Story 679 Measurement Conversion

● User Store 680 Snack Score

Frank Hernandez

● User Story 669 User Registration

● User Story 679 Measurement Conversion

● User Story Snackability Backend

**Sprint Planning Meeting Minutes:**

**Sprint 4 3/9/2018**

Attendees: Frank E. Hernandez

Bertha

Start time: 12:00 PM

End time:12:25 PM

After discussion, the velocity of the team were estimated to be 75 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

● User Story Snackability Backend

● User Story 669 User Registration

● User Story 670 User Persistence

● User Store 681 Access the local database using Snackability app

● User Story 682 Access the local database using the testing space

● User Story 683 Implementation of the local database

The team members indicated their willingness to work on the following user stories.

Bertha M Perez

● User Story 670 Log in Persistence

● User Store 681 Access the local database using Snackability app

● User Story 683 Implementation of the local database

Frank Hernandez

● User Story 669 User Registration

● User Story 682 Access the local database using the testing space

● User Store 681 Access the local database using Snackability app

● User Story Snackability Backend

**Sprint Planning Meeting Minutes:**

**Sprint 6 3/30/2018**

Attendees: Frank E. Hernandez

Bertha

Start time: 12:00PM

End time:12:25 PM

After discussion, the velocity of the team were estimated to be 85 hours

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

● User Story Snackability Backend

● User Story 684 Gamification

● User Story 685 FeedBack email

● User Story 686 Receive FeedBack

● User Story 687 General information

● User Story 669 User Registration

● User Story 670 User Persistence

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

Bertha M Perez

● User Story 685 Informing about new Snack

● User Story 686 Receive information about new Snack

Frank Hernandez

● User Story 684 Gamification

● User Story 687 General information

● User Story Snackability Backend