**Sprint Retrospective Meeting Minutes**

**Sprint 1 1/29/18**

Attendees: Frank E. Hernandez

Bertha M Perez

Start time: 11:20AM

End time:12:00PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + …-
* Did we do a good job estimating the points (time required) for each user story?
  + ... -
* Did each team member work as scheduled?
  + ... -

What went right?

* Installation and review of software and tools.

How to address the issues in the next sprint?

* How to improve the process?
  + Improve communication with product owner and non-major professor
* How to improve the product?
  + Analyze the wish list.

**Sprint Retrospective Meeting Minutes**

**Sprint 2 2/9/18**

Attendees: Frank E. Hernandez

Bertha M Perez

Start time: 11:20AM

End time:12:00PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + Some of the user story were completed some of them we are still working on it.
* Did we do a good job estimating the points (time required) for each user story?
  + For future user stories we have to be more careful with the assigned time and we have to allot time for past user stories
* Did each team member work as scheduled?
  + Each team member worked as schedule

What went right?

* Even though some user stories could not be finished as a team we acquired the background to take the user story to the next level.

How to address the issues in the next sprint?

* How to improve the process?

Now that we have information about what we need for the project is going to be easier to put it together for next sprint

* How to improve the product?

Continue working on the user stories and listen proactively our Product Owner.

**Sprint Retrospective Meeting Minutes**

**Sprint 3/23/18**

Attendees: Frank E. Hernandez

Bertha M Perez

Start time: 11:20AM

End time:12:00PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + All the user stores were done, some still need to be polished
* Did we do a good job estimating the points (time required) for each user story?
  + User stories had accurate point estimation
* Did each team member work as scheduled?
  + Each team member has worked as scheduled.

What went right?

* With the server testing space and the Mockup finally the product has structure and we can start adding features. The product owner was happy seeing her vision come true.

How to address the issues in the next sprint?

* How to improve the process?
  + With the structure of the project done features of the project should be easier to implement.
* How to improve the product?
  + Listen proactively our product owner and focus on the final result.

**Sprint Retrospective Meeting Minutes**

Sprint 4

Attendees: Frank E. Hernandez

Bertha M Perez

Start time: 11:20AM

End time:12:00PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + All the user stores were done, some still need to be polished. We did not have time to work on users stories 669 and 670.
* Did we do a good job estimating the points (time required) for each user story?
  + User story 680 took longer than we thought because the Product Owner introduced a new feature that was not contemplated on the initial estimate
* Did each team member work as scheduled?
  + Each team member worked as scheduled.

What went right?

* The new feature introduced by the Product Owner was developed just in time for the sprint review.

How to address the issues in the next sprint?

* How to improve the process?
  + With the structure of the project done features of the project should be easier to implement.
* How to improve the product?
  + Listen proactively our product owner and focus on the final result.

**Sprint Retrospective Meeting Minutes**

Sprint 5

Attendees: Frank E. Hernandez

Bertha M Perez

:Start time: 11:20AM

End time:12:00PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + User Story 681 and 683 were worked but since we decided to move from Android Studio to React Native we had to spend some time importing code from past user stories and testing results.
* Did we do a good job estimating the points (time required) for each user story?
* Did each team member work as scheduled?
  + Each team member worked as scheduled.

What went right?

* Since we change to React Native now we are going to have the Snackability app on Android and IOs.

How to address the issues in the next sprint?

* How to improve the process?
  + With the structure of the project done features of the project should be easier to implement.
* How to improve the product?
  + Listen proactively our product owner and focus on the final result.

**Sprint Retrospective Meeting Minutes**

Sprint 6

Attendees: Frank E. Hernandez

Bertha M Perez

Start time: 11:20AM

End time:12:00PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + Since we want to have a finished product by this meeting we worked more time than the estimated
* Did we do a good job estimating the points (time required) for each user story?
  + Most of the points were correct
* Did each team member work as scheduled?
  + Each team member worked more than the time scheduled

What went right?

* Snackability app is complete, we are still running tests.

How to address the issues in the next sprint?

* How to improve the process?
  + Keep working as before
* How to improve the product?
  + Keep testing to make fix bugs.